### Business Case for DocD ETL Tool Investment

#### 1. Executive Summary

As part of Wells Fargo's 2025 investment planning, the DocD management team is evaluating opportunities to enhance our ETL (Extract, Transform, Load) tools and infrastructure. Given the expected increase in communication volume from event streams, it is crucial to adopt an ETL solution that aligns with Wells Fargo’s cloud strategy, offers scalable solutions, and efficiently handles both event stream messages and file-based batch processing. This business case explores the necessity and benefits of transitioning from our current SSIS (SQL Server Integration Services) to a more advanced ETL tool, such as Databricks.

#### 2. Background

Currently, DocD relies on SSIS for ETL processes. While SSIS has served us well, its limitations in scalability, cloud integration, and real-time processing are becoming increasingly apparent. With the anticipated growth in communication volume from event streams, our ETL infrastructure needs a robust and scalable solution that can seamlessly integrate with cloud environments and support real-time processing.

#### 3. Objectives

- Scalability: Ensure the ETL tool can scale to meet the increasing volume of data and event streams.

- Cloud Integration: Align with Wells Fargo’s cloud strategy by adopting an ETL tool designed for cloud environments.

- Real-time Processing: Enhance our ability to process event stream messages in real-time.

- Efficiency: Improve the efficiency of our ETL processes, reducing the time and resources required.

- Future-proofing: Adopt a solution that can accommodate future needs and technological advancements.

#### 4. Proposed Solution

We propose transitioning from SSIS to an advanced ETL tool such as Databricks. Databricks offers a unified analytics platform that integrates seamlessly with cloud services and provides robust capabilities for both real-time event stream processing and file-based batch processing.

#### 5. Benefits

- Enhanced Scalability: Databricks can easily scale to accommodate large volumes of data, ensuring we can handle millions of communications efficiently.

- Cloud Compatibility: Designed for cloud environments, Databricks aligns with Wells Fargo’s cloud strategy, providing seamless integration with cloud services.

- Real-time Processing: Capabilities for real-time data processing ensure timely insights and responses to event streams.

- Cost Efficiency: By optimizing resource usage and improving process efficiency, Databricks can reduce operational costs.

- Advanced Analytics: Offers built-in machine learning and AI capabilities, enabling advanced analytics and data-driven decision-making.

#### 6. Implementation Plan

- Assessment and Planning: Conduct a thorough assessment of current ETL processes and requirements.

- Tool Selection: Finalize the selection of Databricks or a similar ETL tool.

- Migration Strategy: Develop a detailed migration strategy, including timelines, resources, and risk mitigation.

- Training and Support: Provide training for the team on the new ETL tool and ensure ongoing support.

- Pilot and Rollout: Begin with a pilot project to validate the solution, followed by a phased rollout.

#### 7. Financial Considerations

- Initial Investment: Budget for tool acquisition, migration, and training costs.

- Operational Costs: Estimate ongoing operational costs and potential savings from improved efficiency.

- ROI: Projected return on investment through cost savings, enhanced efficiency, and scalability.

#### 8. Risks and Mitigation

- Risk: Potential resistance to change from staff accustomed to SSIS.

  - Mitigation: Provide comprehensive training and support.

- Risk: Initial setup and migration challenges.

  - Mitigation: Detailed planning and phased implementation approach.

#### 9. Conclusion

Investing in a modern ETL tool such as Databricks is a strategic move that will align with Wells Fargo's cloud strategy, enhance our scalability and real-time processing capabilities, and future-proof our ETL infrastructure. This transition is essential to support the anticipated growth and ensure efficient handling of millions of communications from event streams.

By transitioning to a more advanced ETL tool, Wells Fargo can position itself to better handle future data processing demands and maintain a competitive edge.

4o

Scope: DocD is the enterprise document tracking metadata repository. The "docd_ metadata" DB houses a lot of info specific to WFHM & Letters, HEQ which is not core to DocD's function. The purpose of this intake is to begin working on disconnecting the legacy Wells Fargo Home Mortgage data and housing it in the appropriate data warehouse so the LOB has the ability to manage their own data. Current Architecture: ﻿﻿One part of DocD is a tracking system: DocD is also tracking the reports and data related to the emails. ﻿﻿HEQ LCA, letters. tax, statements - serving to WISP, ESS, BO and CTM (pre-TPO). ﻿﻿DocD is receiving driver files from MFS and it has all the data, DC, DCSLA. ﻿﻿Some data is being used for reporting and some data is being output as extracts. ﻿﻿Downstream apps are connecting data. ﻿﻿Idea would be to separate data or application.

Write business case for docd 2025 plans

ChatGPT

### Business Case for DocD 2025 Plans

#### 1. Executive Summary

DocD serves as Wells Fargo’s enterprise document tracking and metadata repository, managing a vast array of information essential to the organization’s document-related processes. However, a significant portion of the "docd_metadata" database houses data specific to Wells Fargo Home Mortgage (WFHM), Letters, and HEQ, which is not core to DocD's primary function. This business case outlines the strategic plan to disconnect legacy WFHM data and house it in an appropriate data warehouse, allowing the Line of Business (LOB) to manage their own data efficiently. This initiative is part of our broader 2025 investment plan to enhance DocD's capabilities and align with Wells Fargo’s cloud strategy.

#### 2. Background

Currently, DocD is not only tracking documents but also handling various reports and data related to emails, HEQ LCA, letters, tax, and statements. It serves multiple applications such as WISP, ESS, BO, and CTM (pre-TPO) by receiving driver files from MFS, encompassing data related to DC and DCSLA. This data is used for reporting and extracted for downstream applications, making the current architecture complex and challenging to manage.

#### 3. Objectives

- Separation of Data: Segregate WFHM, Letters, and HEQ data from the core DocD metadata.

- Improved Data Management: Enable LOB to manage their data independently, enhancing efficiency and accountability.

- Enhanced Focus: Allow DocD to focus on its core function of document tracking and metadata management.

- Cloud Integration: Align with Wells Fargo’s cloud strategy by migrating appropriate data to a cloud-based data warehouse.

#### 4. Proposed Solution

The proposed solution involves the disconnection of legacy WFHM data from DocD and the migration of this data to a suitable data warehouse. This will involve:

- Assessment: Conduct a thorough assessment of the current data architecture and dependencies.

- Data Segregation: Identify and separate WFHM, Letters, and HEQ data from the core DocD database.

- Migration: Migrate the segregated data to a dedicated data warehouse.

- Application Adjustment: Update applications to connect to the new data warehouse where necessary.

- Validation and Testing: Ensure data integrity and validate the functionality of the new setup.

#### 5. Benefits

- Streamlined Operations: Simplifies DocD’s architecture, focusing on document tracking and metadata management.

- Improved Data Management: Provides LOB with the autonomy to manage their own data efficiently.

- Scalability: Enhances scalability by leveraging cloud-based data warehouses.

- Cost Efficiency: Reduces complexity and operational costs associated with managing diverse data sets within a single repository.

- Future-proofing: Positions DocD to better handle future growth and technological advancements.

#### 6. Implementation Plan

- Phase 1: Planning and Assessment

  - Conduct a detailed assessment of current data and application dependencies.

  - Develop a migration strategy and timeline.

- Phase 2: Data Segregation and Migration

  - Separate WFHM, Letters, and HEQ data from DocD.

  - Migrate data to the new data warehouse.

- Phase 3: Application Adjustment

  - Update applications to connect to the new data warehouse.

- Phase 4: Validation and Testing

  - Validate data integrity and test application functionality.

- Phase 5: Rollout and Support

  - Roll out the new setup and provide ongoing support and training.

#### 7. Financial Considerations

- Initial Investment: Costs associated with assessment, data segregation, migration, and application updates.

- Operational Costs: Potential cost savings from reduced complexity and improved data management efficiency.

- ROI: Enhanced operational efficiency, scalability, and alignment with cloud strategy, leading to long-term cost savings.

#### 8. Risks and Mitigation

- Risk: Potential data integrity issues during migration.

  - Mitigation: Thorough validation and testing phases to ensure data integrity.

- Risk: Resistance to change from stakeholders.

  - Mitigation: Clear communication, training, and support to facilitate smooth transition.

#### 9. Conclusion

Investing in the separation of legacy WFHM data from DocD and migrating it to a dedicated data warehouse is a strategic move that aligns with Wells Fargo’s cloud strategy and enhances operational efficiency. This initiative will enable DocD to focus on its core function, streamline operations, and provide LOB with improved data management capabilities. The proposed plan positions DocD to better handle future growth and technological advancements, ensuring it remains a robust and scalable solution for Wells Fargo’s document tracking and metadata management needs.

4o

Please create Business Case for DocD application to rid of the NDM and NAS ( IBM network data mover) right now DocD using NDM outbound for dedicated servers and for Inbound using ECS utility servers. This can be done in two steps . The first one to save and release dedicated servers and use only ECS utility servers for NDM out bound extract too . This can be save total 5 windows server (1 UAT , 2 Prod , 2 BCP) and and secure + licences. This step DocD Can be implement through SDS prefered migration project. On second step DocD can completley move away from NDM and NAS concept and use Object data store for file batch processing. This is require changes to all DocD upstream and downstream apps. This step save DocD NAS costs and moving to more securable object data store.

ChatGPT

### Business Case for DocD Application Modernization: Eliminating NDM and NAS

#### 1. Executive Summary

This business case proposes a two-step strategy to eliminate the use of IBM Network Data Mover (NDM) and Network Attached Storage (NAS) in the DocD application. Currently, DocD uses NDM for outbound data transfer through dedicated servers and for inbound transfers using ECS utility servers. By moving to an entirely ECS-based system and eventually adopting an Object Data Store for file batch processing, we can significantly reduce costs, enhance security, and streamline operations. This initiative aligns with Wells Fargo’s strategic goals of modernization and cost-efficiency.

#### 2. Background

DocD currently relies on NDM outbound for dedicated servers and NDM inbound using ECS utility servers. This setup involves significant infrastructure, including five Windows servers (1 UAT, 2 Prod, 2 BCP) and associated licensing costs. Furthermore, the reliance on NAS for file storage introduces additional complexity and costs. Transitioning to an ECS-based system and ultimately to an Object Data Store will provide a more secure, cost-effective, and scalable solution.

#### 3. Objectives

- Reduce Infrastructure Costs: Save costs associated with maintaining dedicated servers and NAS.

- Enhance Security: Move to more secure data storage solutions.

- Streamline Operations: Simplify data transfer and storage processes.

- Align with Strategic Goals: Support Wells Fargo’s initiatives for modernization and cost efficiency.

#### 4. Proposed Solution

The proposed solution involves a two-step process:

Step 1: Transition to ECS Utility Servers for NDM Outbound

- Save and Release Dedicated Servers: Transition NDM outbound extract to ECS utility servers.

- Cost Savings: Decommission 5 Windows servers (1 UAT, 2 Prod, 2 BCP), reducing infrastructure and licensing costs.

- Implementation: Utilize the SDS preferred migration project to execute this transition smoothly.

Step 2: Transition to Object Data Store

- Complete Move from NDM and NAS: Shift all file batch processing to an Object Data Store.

- Changes to Upstream and Downstream Apps: Update all associated applications to integrate with the new storage solution.

- Enhanced Security and Efficiency: Benefit from the security and scalability of Object Data Store solutions, reducing NAS-related costs.

#### 5. Benefits

- Cost Reduction: Significant savings on server maintenance, licensing, and NAS storage.

- Improved Security: More secure data transfer and storage solutions.

- Operational Efficiency: Streamlined data processing workflows.

- Scalability: Enhanced ability to scale operations with Object Data Store.

#### 6. Implementation Plan

Phase 1: Planning and Assessment

- Assessment: Conduct a detailed assessment of the current infrastructure and dependencies.

- Migration Strategy: Develop a comprehensive migration strategy and timeline.

Phase 2: Transition to ECS Utility Servers

- Preparation: Prepare ECS utility servers for outbound NDM processes.

- Migration: Execute the migration using the SDS preferred migration project.

- Validation: Ensure the integrity and functionality of the new setup.

Phase 3: Transition to Object Data Store

- Planning: Plan the complete move from NDM and NAS to Object Data Store.

- Application Updates: Modify upstream and downstream applications to support the new storage solution.

- Migration and Validation: Migrate data and validate the new setup.

Phase 4: Rollout and Support

- Deployment: Roll out the new architecture and provide ongoing support.

- Training: Train relevant teams on the new processes and tools.

#### 7. Financial Considerations

- Initial Investment: Costs associated with assessment, migration, and application updates.

- Operational Savings: Significant savings from reduced infrastructure, licensing, and NAS costs.

- ROI: Long-term cost savings and enhanced operational efficiency.

#### 8. Risks and Mitigation

- Risk: Potential data transfer issues during migration.

  - Mitigation: Thorough testing and validation phases.

- Risk: Resistance to change from stakeholders.

  - Mitigation: Clear communication, training, and support.

#### 9. Conclusion

Eliminating NDM and NAS from the DocD application through a phased approach provides significant benefits in terms of cost savings, security, and operational efficiency. This initiative supports Wells Fargo’s broader goals of modernization and cost-effectiveness, positioning DocD to better handle future growth and technological advancements. By executing this plan, we will ensure a streamlined, scalable, and secure data processing environment for DocD.

4o

DOCD web application right now in single service and using the Angluar JS and its ADA non compliant. DocD redeveloping our UI using the react Js and service oriented and ADA compliant andwith more UI intuitive features. please write business case for this

ChatGPT

### Business Case for Redevelopment of DocD Web Application

#### 1. Executive Summary

This business case outlines the redevelopment of the DocD web application to transition from a single-service AngularJS application to a service-oriented, ADA-compliant, ReactJS application. This initiative aims to enhance user experience with more intuitive UI features while ensuring compliance with accessibility standards.

#### 2. Background

The current DocD web application is built using AngularJS and operates as a monolithic single-service application. This architecture presents several limitations, including poor scalability, maintainability challenges, and non-compliance with the Americans with Disabilities Act (ADA). Additionally, AngularJS is approaching the end of its support lifecycle, which further necessitates a technology update.

#### 3. Objectives

- Enhance User Experience: Develop a more intuitive and feature-rich user interface.

- Ensure ADA Compliance: Make the application accessible to all users, including those with disabilities.

- Improve Scalability and Maintainability: Transition to a service-oriented architecture using ReactJS.

- Future-Proof Technology: Update the technology stack to align with current and future web development standards.

#### 4. Proposed Solution

The proposed solution involves redeveloping the DocD web application with ReactJS, implementing a service-oriented architecture, and ensuring ADA compliance.

Key Components of the Solution:

ReactJS Framework:

- Modern UI Development: Utilize ReactJS for its component-based architecture, allowing for reusable and maintainable code.

- Performance Enhancements: Improve application performance through efficient rendering and state management.

Service-Oriented Architecture:

- Microservices: Decompose the monolithic application into smaller, independent services that can be developed, deployed, and scaled individually.

- Interoperability: Ensure seamless integration between various services, enhancing overall application flexibility and robustness.

ADA Compliance:

- Accessibility Standards: Implement WCAG (Web Content Accessibility Guidelines) to ensure the application is usable by individuals with disabilities.

- User Testing: Conduct usability testing with assistive technologies to validate compliance and user experience.

Enhanced UI Features:

- Intuitive Design: Design a user interface that is easy to navigate, visually appealing, and responsive across devices.

- User-Centric Features: Incorporate features that enhance usability, such as advanced search, customizable dashboards, and real-time notifications.

#### 5. Benefits

- Improved User Experience: A more intuitive and responsive interface will lead to higher user satisfaction and productivity.

- ADA Compliance: Ensuring accessibility for all users, including those with disabilities, broadens the application’s user base and meets legal requirements.

- Scalability and Flexibility: A service-oriented architecture enables easier scaling and quicker adaptation to changing business needs.

- Future-Proof Technology: Aligning with modern web development practices ensures longevity and reduces technical debt.

#### 6. Implementation Plan

Phase 1: Planning and Design

- Requirements Gathering: Collaborate with stakeholders to define requirements and objectives.

- Architecture Design: Develop a detailed architecture plan for the service-oriented structure.

- UI/UX Design: Create design prototypes for the new user interface.

Phase 2: Development

- Service Development: Develop individual services using microservices architecture.

- ReactJS Development: Build the front-end using ReactJS, incorporating ADA-compliant design principles.

- Integration: Ensure seamless integration between services and the new UI.

Phase 3: Testing and Validation

- Unit and Integration Testing: Conduct thorough testing of all components and services.

- Accessibility Testing: Validate ADA compliance through usability testing with assistive technologies.

- User Acceptance Testing (UAT): Engage users in testing to gather feedback and ensure the application meets their needs.

Phase 4: Deployment and Training

- Deployment: Roll out the new application in stages to minimize disruption.

- Training and Support: Provide training sessions and support materials to help users transition to the new system.

Phase 5: Post-Implementation Review

- Performance Monitoring: Monitor application performance and user feedback.

- Continuous Improvement: Implement improvements based on feedback and performance data.

#### 7. Financial Considerations

- Initial Investment: Costs associated with development, testing, and deployment.

- Long-Term Savings: Reduced maintenance costs due to a modern, maintainable codebase and improved scalability.

- ROI: Enhanced user satisfaction, increased productivity, and compliance with legal accessibility requirements.

#### 8. Risks and Mitigation

- Risk: Potential delays due to the complexity of redevelopment.

  - Mitigation: Use agile development practices and regular progress reviews.

- Risk: Resistance to change from users.

  - Mitigation: Provide comprehensive training and support during the transition.

#### 9. Conclusion

The redevelopment of the DocD web application using ReactJS and a service-oriented architecture, combined with a focus on ADA compliance, will significantly enhance the user experience, improve scalability, and future-proof the application. This initiative aligns with Wells Fargo’s strategic goals and ensures the application remains relevant and accessible to all users.

4o

Top of Form

Bottom of Form